PRODUCT REQUIREMENTS DOCUMENT

Nutritional & Compositional Analysis of Food Products

AI-Powered Food Intelligence Mobile Platform

────────────────────────────────────────

Version 1.0  |  February 2026

Tech Stack: React Native  |  Django REST Framework  |  PostgreSQL  |  LLM/RAG

Arc 1 Timeline: 3.5 Months

# 1. Introduction

## 1.1 Product Overview

The Nutritional & Compositional Analysis Platform is a production-grade mobile application built with React Native (frontend) and Django REST Framework (backend). It transforms how consumers interact with food products by providing deep ingredient intelligence, personalized health scoring, AI-powered formulation analysis, and metabolic impact simulation — all in one unified ecosystem.

Unlike fragmented competitors (Yuka, Open Food Facts, EWG Healthy Living, FoodSwitch, CodeCheck), this platform integrates every analytical layer into a single app, making it the first consumer-facing food intelligence platform of its kind.

## 1.2 Purpose of this Document

This PRD defines the complete feature scope, user stories, functional requirements, technical architecture, and a phased 3.5-month development timeline for Arc 1 — the foundational release. It serves as the authoritative reference for product, engineering, design, and QA teams.

## 1.3 Scope

- Arc 1 (Months 1–3.5): Core platform — authentication, barcode/OCR scanning, ingredient analysis, nutrition display, health scoring, personalized profile, alternate recommendations, and community contribution.

- Future Arcs: Metabolic simulation, supply chain traceability, wearable integration, AI meal planning, global regulatory support.

## 1.4 Stakeholders

| Role | Responsibility |
| --- | --- |
| Product Owner | Feature prioritization, acceptance criteria, roadmap ownership |
| Frontend Engineers (React Native) | Mobile UI, barcode scanner, OCR, state management |
| Backend Engineers (Django) | REST APIs, authentication, business logic, database models |
| AI/ML Engineers | LLM integration, RAG pipeline, ingredient estimation, risk models |
| QA Engineers | Test plans, regression testing, device compatibility |
| UX/UI Designer | Wireframes, design system, accessibility |
| DevOps | CI/CD, cloud deployment, monitoring |

# 2. Goals & Objectives

## 2.1 Business Goals

- Category Leadership: Become the first unified food intelligence app combining ingredient estimation, risk modeling, and personalization.

- User Acquisition: Reach 10,000 MAU within 3 months of Arc 1 launch through organic and community channels.

- Data Network Effect: Enable crowd-sourced product contributions to build a proprietary food database.

- B2B Revenue Potential: Provide API access and reformulation insights for food brands in future arcs.

## 2.2 Product Goals

- Deliver barcode scanning and OCR-based ingredient capture with >90% accuracy.

- Provide a personalized "Good for YOU" health score based on individual health profiles.

- Enable AI-powered ingredient explanation and additive risk classification.

- Build a community contribution layer for crowd-sourced product data.

- Launch on iOS and Android simultaneously via React Native.

## 2.3 Success Metrics

| Metric | Target (Arc 1 Launch) |
| --- | --- |
| Barcode scan accuracy | >95% successful product identification |
| OCR ingredient extraction accuracy | >88% on standard food labels |
| User profile completion rate | >65% of registered users |
| App store rating | ≥4.3 stars on both iOS & Android |
| API response time (P95) | <800ms for product fetch |
| Crash-free sessions | >99% |
| Community product contributions (30 days) | >500 new products added |

# 3. User Personas

| Persona | Profile | Primary Need |
| --- | --- | --- |
| Health-Conscious Consumer | 28–40 yo, fitness-oriented, reads labels | Understand ingredients & additives instantly |
| Chronic Condition Manager | Adult with diabetes, hypertension, or allergies | Personalized risk scores & allergen alerts |
| Parent / Family Nutritionist | Parent buying groceries for kids | Safe, child-appropriate product selection |
| Fitness Athlete | Gym-goer tracking macros & supplements | Protein ratios, additive-free product identification |
| Eco-Conscious Shopper | Environmentally aware millennial | Sustainability scores & supply chain transparency |
| Crowd Contributor | Power user, food enthusiast | Contribute product data, earn community recognition |

# 4. Feature Requirements (Arc 1)

## 4.1 Authentication & User Management

### User Stories

- As a new user, I want to register via email/password or Google/Apple SSO so that I can access the platform quickly.

- As a returning user, I want JWT-based secure login with token refresh so that my session is persistent.

- As a user, I want to set up a health profile (age, weight, dietary preferences, allergies, health goals) during onboarding.

### Functional Requirements

- Email/password registration with OTP email verification.

- Google and Apple SSO via OAuth 2.0.

- JWT access tokens (15 min expiry) + refresh tokens (7-day expiry) stored securely.

- Multi-step onboarding wizard: personal info → dietary preferences → allergy tags → health goals.

- Profile update, password reset, and account deletion (GDPR-compliant).

## 4.2 Barcode Scanning

### User Stories

- As a user, I want to scan a product barcode using my phone camera so that the app instantly retrieves product details.

- As a user, I want the app to work in low-light conditions so that scanning is reliable in stores.

### Functional Requirements

- Integration of react-native-vision-camera with ML Kit barcode decoder supporting UPC-A, UPC-E, EAN-8, EAN-13, QR formats.

- Product lookup via internal database first; fallback to Open Food Facts API if not found locally.

- Scan history stored locally (last 50 scans) with option to clear.

- Offline mode: cached product data accessible without internet.

- <2 second scan-to-result latency target on mid-range devices.

## 4.3 OCR-Based Ingredient Capture

### User Stories

- As a user, I want to photograph a product's ingredient label so that the app can extract and analyze ingredients even without a barcode.

### Functional Requirements

- Camera capture with real-time edge detection overlay guiding label framing.

- Google ML Kit Text Recognition (on-device) for initial OCR pass.

- Django backend post-processing via regex + NLP cleaning to structure raw OCR text into a parsed ingredient array.

- Confidence score display: "High / Medium / Low" accuracy indicator per extraction.

- User correction mode: allow inline editing of extracted ingredients before analysis.

## 4.4 Ingredient Analysis Engine

### User Stories

- As a user, I want to see a plain-English explanation of each ingredient so that I understand what I am consuming.

- As a user, I want additives flagged as Low / Moderate / High risk so that I can make informed choices.

### Functional Requirements

- Ingredient-level classification: type (preservative, emulsifier, sweetener, colorant, stabilizer, flavor enhancer, etc.).

- Risk classification: Low / Moderate / High concern — sourced from EFSA, EWG, IARC databases.

- Allergen detection: automatic flagging of 14 major EU allergens + customizable user-defined allergens.

- Vegan / Vegetarian / Halal / Kosher tagging per ingredient.

- LLM-powered ingredient explanation (via RAG on curated toxicological and nutritional knowledge base) with source citation.

- AI Ingredient Percentage Estimator: ML model using ingredient ordering + macronutrient data to estimate approximate percentage ranges.

## 4.5 Nutrition Panel Display

### Functional Requirements

- Display macronutrients: calories, protein, total carbs, sugars, dietary fiber, total fat, saturated fat, trans fat, sodium.

- Per 100g and per serving toggle view.

- Nutri-Score (A–E) and NOVA classification (1–4) computed and displayed.

- Visual nutrient breakdown chart (donut chart for macros, bar chart for daily value %).

- Micronutrient display (vitamins, minerals) when available.

## 4.6 Personalized Health Scoring ("Good for YOU" Score)

### User Stories

- As a user with diabetes, I want to see a personalized score that accounts for my blood sugar sensitivity, not a generic rating.

### Functional Requirements

- Health profile inputs: age, weight, BMI, dietary preferences (vegan/keto/low-FODMAP etc.), health conditions (diabetes, hypertension, thyroid, PCOS, etc.), allergen sensitivity, fitness goals.

- Personal compatibility score (0–100) computed per product using a weighted rule engine combining: nutrition data, ingredient risk scores, user allergen profile, user health conditions.

- Score breakdown by category: Nutrition Score, Additive Safety Score, Personal Compatibility Score, Ultra-Processing Score.

- "Why this score?" section with natural-language reasoning.

## 4.7 Unified Risk Dashboard

### Functional Requirements

- Single dashboard combining: Nutrition Score, Additive Toxicity Score, NOVA Ultra-Processing Score, Personal Compatibility Score, and Environmental Score (placeholder in Arc 1, full data in Arc 2).

- Radar chart visualization for multi-dimensional scoring.

- Color-coded badges: Green (Safe), Yellow (Moderate), Red (Caution).

## 4.8 Healthier Alternative Recommendations

### Functional Requirements

- Recommend up to 5 alternative products in the same category with better health scores.

- Filter alternatives by: same brand, lower additives, higher protein, lower sugar, allergen-free variants.

- "Why this is better" one-line explanation per alternative.

- Side-by-side comparison view (2-product max in Arc 1).

## 4.9 Product Comparison

### Functional Requirements

- Compare up to 2 products side-by-side in Arc 1 (expandable to 4 in Arc 2).

- Comparison dimensions: calories, macros, additive count, risk score, personal compatibility, NOVA score.

- Visual delta indicators (up/down arrows with % difference).

## 4.10 Community Contribution & Crowdsourcing

### Functional Requirements

- Users can submit new products: barcode, product name, brand, images, ingredient label photo.

- Admin moderation queue in Django admin panel for submitted products.

- Contributor badges and points system (Gamification: Bronze/Silver/Gold contributor tiers).

- User-reported reactions: ability to flag incorrect product data or personal reactions to ingredients.

- Verified nutritionist comments layer (Phase 2 of Arc 1, Week 10–14).

## 4.11 Scan History & Favorites

### Functional Requirements

- Persistent scan history (server-synced) with date, product name, and personal score.

- Favorite products list with quick-access re-scan.

- Weekly consumption summary: top ingredients, additive exposure count, average health score.

## 4.12 Search & Discovery

### Functional Requirements

- Full-text product search by name, brand, or barcode.

- Filter by: category, health score range, dietary tags (vegan, gluten-free, etc.), allergen-free.

- Trending products section (most scanned this week).

# 5. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | API P95 response time <800ms; app cold start <3s on mid-range Android |
| Scalability | Backend must handle 1,000 concurrent users at Arc 1 launch without degradation |
| Security | HTTPS/TLS 1.3 for all API comms; JWT with secure storage; OWASP Mobile Top 10 compliance |
| Data Privacy | GDPR & India DPDPA compliant; health data encrypted at rest (AES-256) |
| Availability | 99.5% uptime SLA for backend services |
| Offline Support | Core product viewing (cached) and scan history accessible offline |
| Accessibility | WCAG 2.1 AA compliance; dynamic font sizing; screen reader support |
| Platform Support | iOS 14+ and Android 10+ (React Native) |

# 6. Technical Architecture

## 6.1 Tech Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React Native (Expo or CLI) | Cross-platform iOS & Android mobile app |
| State Management | Redux Toolkit + RTK Query | Global state, API caching, optimistic updates |
| Backend | Django 4.x + Django REST Framework | REST APIs, authentication, business logic |
| Database | PostgreSQL (primary) | Product data, user profiles, health scores |
| Cache / Queue | Redis + Celery | Background jobs, score computation, rate limiting |
| AI / LLM Layer | LLM + RAG (LangChain + HuggingFace) | Ingredient explanation, risk scoring, % estimation |
| OCR | Google ML Kit (on-device) + backend NLP | Label text extraction and parsing |
| Media Storage | AWS S3 / Cloudinary | Product images, user-submitted photos |
| Deployment | Docker + AWS EC2 / Railway | Container-based backend deployment |
| CI/CD | GitHub Actions | Automated testing, linting, build pipeline |
| Monitoring | Sentry + Datadog / Grafana | Error tracking, performance monitoring |
| Version Control | Git + GitHub | Monorepo or separate frontend/backend repos |

## 6.2 High-Level Architecture

The architecture follows a clean separation of concerns across three layers:

- Mobile Layer: React Native app communicating with backend via REST APIs over HTTPS. On-device ML Kit handles OCR and barcode decoding to minimize server load.

- Application Layer: Django REST Framework handles all business logic. Celery workers process background tasks (score computation, AI inference calls, notifications). Redis serves as cache and message broker.

- Data & AI Layer: PostgreSQL stores structured product and user data. LangChain + HuggingFace hosts the RAG pipeline for ingredient explanation and risk modeling. Fine-tuned models handle ingredient percentage estimation.

## 6.3 Django App Structure

Recommended Django apps: users, products, ingredients, scanning, health_profile, scoring, recommendations, community, analytics.

# 7. Core API Design (Arc 1)

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/auth/register/ | User registration |
| POST | /api/auth/login/ | JWT token issuance |
| POST | /api/auth/refresh/ | Refresh access token |
| GET/PUT | /api/users/profile/ | Get or update health profile |
| GET | /api/products/{barcode}/ | Fetch product by barcode |
| POST | /api/products/ocr/ | Submit label image for OCR + analysis |
| POST | /api/products/search/ | Full-text product search |
| GET | /api/products/{id}/score/ | Get personalized health score for product |
| GET | /api/products/{id}/alternatives/ | Get healthier alternative recommendations |
| GET | /api/products/compare/ | Compare 2 products (query params: id1, id2) |
| GET | /api/scan-history/ | Get user scan history |
| POST | /api/community/contribute/ | Submit new product data |
| GET | /api/community/feed/ | Community product feed |
| GET | /api/products/trending/ | Trending products this week |

# 8. Project Timeline — Arc 1 (3.5 Months)

The 3.5-month Arc 1 development is organized into 5 phases. The team operates in 2-week sprints with weekly standups, bi-weekly sprint reviews, and end-of-phase demos with stakeholders.

## 8.1 Phase Overview

| Phase | Duration | Focus Area | Weeks |
| --- | --- | --- | --- |
| Phase 1 | 3 weeks | Foundation & Infrastructure | Weeks 1–3 |
| Phase 2 | 3 weeks | Core Scanning & Product Engine | Weeks 4–6 |
| Phase 3 | 3 weeks | AI Analysis & Health Scoring | Weeks 7–9 |
| Phase 4 | 3 weeks | Personalization, Community & Discovery | Weeks 10–12 |
| Phase 5 | 2 weeks | Testing, Polish & Launch Prep | Weeks 13–14 |

## 8.2 Detailed Phase Breakdown

### Phase 1 — Foundation & Infrastructure (Weeks 1–3)

Goal: Establish development environment, project structure, CI/CD, and base architecture.

| Week | Frontend (React Native) | Backend (Django) | AI/Infra |
| --- | --- | --- | --- |
| Week 1 | Project scaffolding, navigation setup (React Navigation), design system tokens, component library initiation | Django project init, PostgreSQL config, custom User model, JWT auth endpoints (register/login/refresh) | GitHub repo setup, branch strategy, GitHub Actions CI pipeline |
| Week 2 | Authentication screens (Login, Register, Forgot Password), form validation, secure token storage (Keychain/Keystore) | Health profile model, onboarding API endpoints, email verification (OTP via SendGrid), Google/Apple SSO | Docker Compose local dev setup, environment variables, staging server provisioning |
| Week 3 | Onboarding wizard UI (5-step flow: personal info, diet, allergies, goals, review), Redux store setup, RTK Query base config | Profile CRUD APIs, allergen master data seeding, dietary tag system, GDPR data deletion endpoint | PostgreSQL staging DB, Redis setup, Celery worker config, Sentry integration |

### Phase 2 — Core Scanning & Product Engine (Weeks 4–6)

Goal: Deliver barcode scanning, OCR, and product detail pages with full nutrition panel.

| Week | Frontend (React Native) | Backend (Django) | AI/Infra |
| --- | --- | --- | --- |
| Week 4 | Barcode scanner screen using react-native-vision-camera + ML Kit; scan animation, haptic feedback, low-light mode | Product model & database schema, Open Food Facts API integration, barcode lookup endpoint, product fallback logic | Open Food Facts data import script, S3 bucket for product images, CDN config |
| Week 5 | OCR camera screen with label framing overlay, confidence indicator UI, user correction modal for extracted ingredients | OCR post-processing endpoint (NLP cleaning, ingredient array structuring), confidence score algorithm, ingredient master DB seeding | ML Kit on-device OCR pipeline validation, backend NLP regex patterns, error logging |
| Week 6 | Product detail page: nutrition panel, ingredient list, allergen badges, NOVA score chip, Nutri-Score badge; scan history screen (local + synced) | Nutrition display APIs, NOVA classification logic, Nutri-Score computation, scan history model and endpoints, favorites API | Product caching layer (Redis), CDN image delivery optimization, load testing baseline |

### Phase 3 — AI Analysis & Health Scoring (Weeks 7–9)

Goal: Integrate LLM/RAG for ingredient explanation, risk classification, and personalized scoring.

| Week | Frontend (React Native) | Backend (Django) | AI/ML |
| --- | --- | --- | --- |
| Week 7 | Ingredient detail modal: type badge, risk badge (Low/Med/High), LLM explanation card with source citation, vegan/allergen tags | Ingredient risk classification engine (EFSA/EWG/IARC data), LLM explanation API endpoint, RAG pipeline integration (LangChain + HuggingFace) | RAG knowledge base construction (toxicological & nutritional PDFs), embedding model deployment, retrieval pipeline testing |
| Week 8 | Personalized "Good for YOU" score card, score breakdown radar chart, "Why this score?" expandable section, color-coded risk badges | Personalized scoring engine (weighted rule engine: nutrition + additive risk + user profile), scoring API, score caching per user-product pair | AI Ingredient Percentage Estimator: ML model training (ingredient order + macro correlation), model evaluation, API wrapper |
| Week 9 | Unified Risk Dashboard screen (radar chart, 5-dimension scores), healthier alternative cards with "why better" chip, side-by-side comparison screen | Alternatives recommendation engine (category match + score delta ranking), comparison API, environmental score placeholder data model | Model performance benchmarking, inference latency optimization (<500ms target), Celery async scoring jobs |

### Phase 4 — Personalization, Community & Discovery (Weeks 10–12)

Goal: Complete the community contribution layer, product search, discovery, and weekly summaries.

| Week | Frontend (React Native) | Backend (Django) | AI/Infra |
| --- | --- | --- | --- |
| Week 10 | Community contribution flow: barcode submit, product image upload, ingredient label photo, submission confirmation screen | Community contribution model, admin moderation queue (Django admin), contributor points system, badge assignment logic | Image upload pipeline (S3 + validation), moderation workflow, spam detection heuristics |
| Week 11 | Search screen with filters (category, diet tags, score range, allergen-free), trending products section, product discovery feed | Full-text search (PostgreSQL pg_trie / Django Haystack or Elasticsearch), filter APIs, trending algorithm (scan count + recency decay) | Search index setup, query performance optimization, A/B test framework stub |
| Week 12 | Weekly consumption summary screen, user-reported reactions flow, community feed screen, nutritionist comment card UI, push notification setup | Weekly summary computation (Celery scheduled task), user reaction API, nutritionist verification flag, push notification service (Firebase FCM) | FCM integration, weekly summary data aggregation pipeline, community moderation tools |

### Phase 5 — Testing, Polish & Launch Preparation (Weeks 13–14)

Goal: Comprehensive QA, performance optimization, app store submission, and stakeholder sign-off.

| Activity | Details | Owner |
| --- | --- | --- |
| End-to-End Testing | Full user journey tests across 10+ device models (iOS & Android), real-product scanning validation with 200+ SKUs | QA Team |
| Performance Testing | Load test backend at 1,000 concurrent users; Lighthouse-equivalent mobile perf audit; API P95 <800ms validation | Backend + DevOps |
| Security Audit | OWASP Mobile Top 10 checklist, JWT security review, SQL injection tests, data encryption verification | Backend + Security |
| Accessibility Audit | WCAG 2.1 AA compliance check, screen reader (VoiceOver/TalkBack) testing, dynamic text size validation | Frontend + QA |
| UI Polish | Animation refinements, micro-interaction polish, dark mode validation, edge case empty states, error state screens | Frontend + Design |
| Bug Fix Sprint | Priority P0/P1 bug triage and resolution from QA findings | Full Team |
| App Store Submission | iOS App Store & Google Play Store metadata, screenshots, privacy policy, app review submission | Product + Frontend |
| Stakeholder Demo | Final Arc 1 demo, metrics review against success criteria, Arc 2 planning kickoff | Product Owner |

## 8.3 Visual Timeline (Gantt Summary)

| Phase / Activity | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 | W13 | W14 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Phase 1: Foundation | ██ | ██ | ██ |  |  |  |  |  |  |  |  |  |  |  |
| Phase 2: Scanning & Product |  |  |  | ██ | ██ | ██ |  |  |  |  |  |  |  |  |
| Phase 3: AI & Scoring |  |  |  |  |  |  | ██ | ██ | ██ |  |  |  |  |  |
| Phase 4: Community & Discovery |  |  |  |  |  |  |  |  |  | ██ | ██ | ██ |  |  |
| Phase 5: Testing & Launch |  |  |  |  |  |  |  |  |  |  |  |  | ██ | ██ |
| CI/CD & DevOps (Ongoing) | ██ | ██ | ██ | ██ | ██ | ██ | ██ | ██ | ██ | ██ | ██ | ██ | ██ | ██ |
| Design & UX Reviews (Ongoing) | ██ | ██ | ██ | ██ | ██ | ██ | ██ | ██ | ██ | ██ | ██ | ██ |  |  |
| Sprint Reviews (Bi-weekly) |  | SR |  | SR |  | SR |  | SR |  | SR |  | SR |  | SO |

SR = Sprint Review  |  SO = Stakeholder Sign-off Demo  |  ██ = Active development

## 8.4 Milestones & Deliverables

| Milestone | Target Date | Deliverable |
| --- | --- | --- |
| M1: Foundation Complete | End of Week 3 | Auth system live, health profile onboarding, CI/CD pipeline operational |
| M2: Scan & Product MVP | End of Week 6 | Barcode scan, OCR, product detail page, nutrition panel, scan history functional |
| M3: AI Analysis Live | End of Week 9 | Ingredient AI explanations, risk scoring, personalized score, alternatives recommendation live on staging |
| M4: Community & Discovery | End of Week 12 | Search, filters, trending, community contributions, weekly summary, push notifications live |
| M5: Arc 1 Launch Ready | End of Week 14 | Full QA passed, app store submissions accepted, production deployment live |

# 9. Risks & Mitigation

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| OCR accuracy below target on diverse label formats | High | High | Implement user correction flow; continuously improve NLP parsing with real-world samples from QA |
| LLM inference latency exceeding UX threshold | Medium | High | Cache AI explanations per ingredient; use async Celery jobs for non-blocking score computation |
| Open Food Facts API rate limits or downtime | Medium | Medium | Implement local DB fallback; cache product data aggressively; build product contribution pipeline to reduce dependency |
| ML ingredient % estimator accuracy insufficient | High | Medium | Clearly label estimates as 'approximate ranges'; ship feature with confidence bands; iterate post-launch |
| App store rejection (health claims) | Low | High | Legal review of health score language before submission; frame scores as 'informational' not 'medical advice' |
| Team velocity shortfall delaying Phase 4+ | Medium | Medium | Scope buffer in Phase 5 (2 weeks); community features can be partially deferred to Arc 1.1 patch |
| Data privacy compliance gaps (health data) | Low | High | Engage legal counsel for GDPR/DPDPA review by Week 4; encrypt health profile data from Day 1 |

# 10. Future Scope (Arc 2 & Beyond)

| Feature | Arc |
| --- | --- |
| Real-Time Glycemic & Insulin Load Simulation | Arc 2 |
| Long-Term Health Risk Modeling (obesity, cardiovascular, diabetes probability) | Arc 2 |
| Supply Chain & ESG Traceability (farm origin, carbon footprint) | Arc 2 |
| Wearable & Health Device Integration (glucose monitors, fitness trackers) | Arc 3 |
| AI-Based Meal Planning & Automated Grocery List | Arc 3 |
| Global Regulatory Compliance (multi-country labeling standards) | Arc 2 |
| B2B API Layer for Food Brands (reformulation insights) | Arc 2 |
| Advanced AI Reformulation Benchmarking (brand vs. competitor) | Arc 3 |

# 11. Appendix

## A. Competitor Feature Gap Analysis

| Feature | Yuka | Open Food Facts | EWG | FoodSwitch | CodeCheck | Our App (Arc 1) |
| --- | --- | --- | --- | --- | --- | --- |
| Barcode Scanning | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| OCR Label Capture | ✗ | ✗ | ✗ | ✗ | Partial | ✓ |
| Ingredient Explanation (AI) | ✗ | ✗ | ✗ | ✗ | Basic | ✓ (LLM/RAG) |
| Additive Risk Classification | ✓ | Partial | ✓ | ✗ | ✓ | ✓ |
| Personalized Health Score | ✗ | ✗ | ✗ | ✗ | ✗ | ✓ |
| Ingredient % Estimation | ✗ | ✗ | ✗ | ✗ | ✗ | ✓ (AI) |
| Alternate Recommendations | ✓ | ✗ | ✗ | ✓ | ✗ | ✓ |
| Community Contribution | ✗ | ✓ | ✗ | ✗ | ✗ | ✓ |
| Unified Risk Dashboard | ✗ | ✗ | ✗ | ✗ | ✗ | ✓ |
| Product Comparison | ✗ | Partial | ✗ | ✓ | ✗ | ✓ |

## B. Glossary

| Term | Definition |
| --- | --- |
| Arc | A major development cycle delivering a complete, shippable set of features |
| RAG | Retrieval-Augmented Generation — LLM technique using a curated knowledge base for grounded responses |
| NOVA | Food processing classification system (1=unprocessed to 4=ultra-processed) |
| Nutri-Score | European nutritional quality label scoring products A (best) to E (worst) |
| EFSA | European Food Safety Authority — regulatory body for food ingredient safety in Europe |
| EWG | Environmental Working Group — US non-profit publishing ingredient safety databases |
| OCR | Optical Character Recognition — technology to extract text from images |
| JWT | JSON Web Token — stateless authentication token standard |
| P95 Latency | 95th percentile API response time — the latency experienced by 95% of requests |
| DXA | Document XML Absolute units used in .docx formatting (1440 DXA = 1 inch) |

────────────────────────────────────────

PRD v1.0  |  Nutritional & Compositional Analysis of Food Products  |  Confidential